STUDENT NAME – SAMEER SHRESTHA

STUDENT ID – 20251116

BACT7507 – Project

Week 2 Lab Activity – Structured Problem Definition & Stakeholder Analysis

# Lab Objectives

- Apply structured problem-solving techniques (5 Whys).

- Refine and finalise problem statement.

- Identify and analyse project stakeholders.

- Conduct feasibility assessment.

- Prepare structured draft content for Assessment 1.

# Part 1 – Root Cause Analysis Using 5 Whys (45 minutes)

- Write your current problem statement.

- Ask 'Why?' at least five times.

- Identify the true root cause.

- Rewrite your refined problem statement clearly.

5 Whys Template:

Problem: Driver cannot find an available space in a busy area.

Why 1: Why do drivers have difficult finding parking spaces?

- Because they don't know where is there parking space.

Why 2: Why drivers doesn’t know which parking spaces are available?

- Because there is no real-time information about available parking spaces.

Why 3: Why is there no real time parking information?

- Because many parking areas are still using the traditional parking system.

Why 4: So, why are there still traditional parking areas?

- Because smart parking systems need technology, cost and good planning.

Why 5: What's the reason people don't widely use smart parking systems?

- Because some organizations do not have enough resources or a suitable system to manage smart parking.

Without information on parking availability, many drivers spend time looking for parking spaces. The Smart Parking System will offer real-time parking information and facilitate easier parking for drivers.

# Part 2 – Stakeholder Identification & Analysis (45 minutes)

- List all stakeholders affected by your project.

- Classify them using Power–Interest grid.

- Explain their role and expectations.

- Describe how you will manage or communicate with them.

Stakeholder Table Template:

| Stakeholder | Role | Power Level | Interest Level | Management Strategy |
| --- | --- | --- | --- | --- |
| Drivers | To find a parking place through the system | High | High | To collect user feedback and add features to the system |
| Parking Owners | To manage parking spaces and use the system for better parking management | High | High | To keep them up to date and let them know about system changes.. |
| Government | To provides parking rules and regulations | High | Medium | To make sure the system follows required policies |
| Project Team | To develop and test the Smart Parking System | Medium | High | To have regular meetings and track progress. |
| Maintenance Team | To maintain the system and fix the problems | Medium | Medium | To provide technical information and support. |

# Part 3 – Feasibility & Risk Assessment (45 minutes)

- Technical Feasibility: Do you know the required technologies?

The Smart Parking System is technically feasible since it relies on technologies like web development, databases, and cloud computing. There are available and can be learnt technologies during the project.

- Time Feasibility: Can it be completed in 12 weeks?

The work on the project may be broken down into the following stages: research, designing, development, testing and final improvements, and the project can be finished in 12 weeks.

- Resource Feasibility: Do you need hosting, tools, paid services?

Project needs a laptop, development tools, database and GitHub repository, and maybe cloud hosting and these things can be downloaded for free.

Risk Template:

Risk 1: Failing to complete all features in the available amount of time

Mitigation: Plan a weekly schedule, and prioritize key features first.

Risk 2: Technical issues that arise during development.

Mitigation: Develop strategies to reduce the impact of events on people and natural systems

Risk 3: Not having access to real parking sensors.

Mitigation: The sample parking data or simulated parking data should be used for demonstrations in the Mitigation section.

# Part 4 – Assessment 1 Draft Preparation (45 minutes)

Final Problem Statement:

Parking is a hassle for many drivers, particularly in busy areas. Without real-time parking info, drivers waste additional time looking for unoccupied parking spots. The Smart Parking System will facilitate user friendly and effective parking management by helping them locate available parking spaces.

Root Cause Explanation:

The main reason for this problem is the use of traditional parking systems without smart technology. Drivers have to park for a lengthy period before being notified if the area is full or if the space is taken. They waste time and traffic jams by driving to a space without knowing if it is available or if it is already filled. To overcome this problem, the Smart Parking System can be used to give live parking information.

Stakeholders:

The stakeholders who are involved in this project are:

- Drivers

- Parking Owners

- Government

- Project Team

- Maintenance Team

Feasibility Summary:

The Smart Parking System is achievable because the required technologies such as web applications, databases, and cloud services are available. If it is planned and work is done properly, the project can be completed in 12 weeks. There are some risks that can be found during the project such as technical issues and time constraints. Regular testing, planning your time and concentrating on the key system requirements can help minimize these risks.